Varendra University

Department of Computer Science and Engineering

Assignment

Course code: CSE 2201

Course Title: Software Engineering and System Analysis

Submission Date : 5th  November, 2025

Name          : Abdullah Al Mahfuz

Student ID  : 241311058

Section       : B

Semester    : 4th Semester

Batch         : 34th

Submitted By

Submitted To

Name : Mohammad Faisal Al-Naser

Designation : Lecturer

Online Food Ordering System

Online Food Ordering System

Objective:

In the objective the project is to create a simple and user friendly web application where user can order food from any restaurant. This will simplify the restaurants order management- and save customers time as they can order and pay for food from the comfort of their homes.

Features and Functions:

- User (Customer) Features:

  - Account creation and login system.

  - View food menu.

  - Add food to cart.

  - Online payment / cash on delivery option.

  - View order tracking and delivery status.

  - Give reviews and ratings.

- Restaurant Admin Features:

  - Add, update, or delete new food.

  - View orders and change status.

  - View sales reports.

  - View customer feedback.

- System Admin Features:

  - Restaurant and user management.

  - Security and data backup.

  - Report generation.

Stakeholders:

- Customer

- Restaurant owner

- Delivery man

- System Administrator

Project goal:

Creating a web-based system that will allow users to easily order and pay for food and for the management of restaurant digitalization.

Project planning:

- Task initiation:

  - Requirement Analysis

  - Feasibility Study

  - Project Charter

- System Design:

  - UI/UX Design

  - Database design

  - System architecture

- Development:

  - Frontend

  - Backend

  - Integration

- Testing:

  - Unit testing

  - System testing

  - Bug testing

- Deployment:

  - Server setup

  - Domain and hosting

  - Go live

- Maintenance:

  - Performance monitoring

  - Regular updates

  - User support

Project Scheduling:

| Phase | Task | Duration | Timeline |
| --- | --- | --- | --- |
| Week 1–2 | Requirement Analysis & Feasibility Study | 2 weeks | 1 Jan – 14 Jan |
| Week 3–4 | System & UI Design | 2 weeks | 15 Jan – 28 Jan |
| Week 5–8 | Development (Frontend + Backend) | 4 weeks | 29 Jan – 25 Feb |
| Week 9–10 | Integration & Testing | 2 weeks | 26 Feb – 10 Mar |
| Week 11 | Deployment | 1 week | 11 Mar – 17 Mar |
| Week 12 | Maintenance & Review | 1 week | 18 Mar – 24 Mar |

Budget Estimation:

| Category | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Human Resources | 1 Project Manager ($500), 2 Developers ($400 × 2), 1 Designer ($300), 1 Tester ($200) | $1,800 |
| Software Tools | VS Code, GitHub (Free), Hosting Control Panel, Database Tools | $100 |
| Hardware / Server | Domain ($30), Hosting Server ($120/year) | $150 |
| Miscellaneous | Internet, Testing devices, Backup drives | $100 |
| Total Estimated Budget | — | $2,150 |

Team Formation:

- Team Members Responsibilities:

- First of all the project manager or the team leader planning the whole project, manage time and budget complexity, creates a risk assessment and report it.

- The system analyst (the requirement and design expert) analyzes the client's needs, create system design modeling and user flow documentation.

- The front end developer create a visible part of application to simplify it to the users.

- After that, the back-end developer build the logic of back end.

- The software's look and feel are designed by a UI/UX designer to make it enjoyeble.

- QA testers test the software to find and report any errors, bugs and problems of software.

- Lastly, the system administrator keeps the live software running.

Organizational Chart:

System Admin

QA Tester

UI/UX designer

System Analyst

Project Manager

Front-End Developer

Back-End Developer

Risk Management:

- A requirement Change: For any new client ideas, we will employ a formal Change Request process and specify all requirements up front.

- Delay in Development: We'll hold regular progress meetings, track our schedule closely, and add more developers if we fall behind.

- Technical Failure: We'll keep regular backups, use a strong server, and have a backup (failover) system ready to go.

- Security Breach: We'll use secure connections, test for security vulnerabilities, generate strong passwords, and fend off frequent attacks.

- Budget Overrun: We'll closely monitor all expenses, remove any features that aren't absolutely required, and regularly revise cost projections.

- Team Member Not Available: We'll make sure that everyone maintains a log of their activities and has a contingency plan.

- Ineffective Communication: To keep everyone in agreement, we'll hold frequent meetings and make use of online resources.

- Testing Delays: To expedite the process, we'll begin testing earlier (during coding) and make use of automated tools.

- Delay in Client Feedback: We'll give them polite reminders and establish precise due dates for client feedback.

- Data Loss or Corruption: We'll use cloud storage, create a daily backup, and have a backup database available.

Mitigation Strategy Summary:

| Risk Type | Prevention Method |
| --- | --- |
| Technical Risks | Regular backups, secured server setup, automated testing |
| Managerial Risks | Weekly meetings, updated progress reports, milestone tracking |
| Human Risks | Cross-training team members, keeping backup personnel |
| Financial Risks | Expense monitoring, early estimation updates |
| Security Risks | Authentication, encryption, regular audits |

Development:

Development Methodology

Method Chosen: Agile.

Agile encourages quick, iterative development through brief work cycles called sprints and provides flexibility to easily handle client changes, which is why I chose it. This strategy is great for lowering risk and making sure you receive regular, early feedback to keep the project moving forward.

Steps in the Agile Development Process

The entire project is divided into sprints, which are brief, recurring stages. A functional portion of the system is delivered following each sprint. First, we gather the requirements.

- Then comes planning and design.

- Next are the main development sprints (Sprint 1, 2, 3, 4).

- Followed by testing and feedback.

- Then, the product goes live (deployment).

- Finally, we do review and maintenance.

Sprint Breakdown

- Sprint 1 (Weeks 1–2): System Setup & Basic UI

The goal is to finalize requirements, design the database, and build the basic homepage and login screens. After that result is a working user login and homepage demonstration.

- Sprint 2 (Weeks 3–4): Core Functionality

Implement the main features like displaying menus, "add to cart," and creating an order. And then we achieve a basic, functional order system.

- Sprint 3 (Weeks 5–6): Payment & Admin Module

Integrate the payment system and build the admin control panel for the restaurant menu. A working admin panel.

- Sprint 4 (Weeks 7–8): Testing & Deployment

Complete all system testing, fix any remaining bugs, and host the application live. The final, live, and fully functional product.

Tools & Technologies We Will Use

- Frontend: HTML, CSS, JavaScript, and React.js.

- Backend: Node.js / Express.js (or PHP) for the server logic.

- Database: MySQL / MongoDB.

- Code Management: Git and GitHub.

- Project Management: Trello / Jira.

- Testing: Postman or Selenium.

- Deployment (Hosting): AWS / cPanel Hosting.

Conclusion:

The entire plan for creating an online food ordering system was laid out in this document. To guarantee that the system is finished on schedule, within budget, and to a high standard of quality, the entire project will be managed step-by-step with precise plans and designated roles.

- Summary of the Plan

  - Project Goal:

The main goal of this project is to create an easy-to-use online system that lets customers order food and make payments at restaurants.

  - Development Method:

We are using the Agile (Scrum) method. The whole project is divided into four short parts (called sprints).

After each sprint, we will take feedback from the client and make any needed changes.

  - Planning and Management:

The plan includes team roles, a budget of $2,150, a Gantt chart, a timeline, and a Work Breakdown Structure (WBS) that shows how the work is divided.

  - Risk and Quality Control:

We have listed all possible risks — like delays, technical problems, or spending too much money — and have made a clear solution plan for each one.

To make sure the system stays high quality, we’ll do regular testing and reviews during the whole project.

- What We Learned from This Plan

  - We recognized how crucial organization, communication, and planning are to the success of a software project.

  - We discovered how the Agile Methodology enhances responsiveness to feedback, teamwork, and speed.

  - Project failure is greatly decreased by risk management, and user satisfaction is ensured by quality assurance.

  - A clear project roadmap is provided by having an accurate Work Breakdown Structure (WBS), Schedule, and Budget Estimate.

- Final Remark

This plan demonstrates that a well-organized software project can easily succeed. If the team maintains regular communication, completes tasks on time, and uses client feedback, this Online Food Ordering System will become an effective and reliable web solution.