## Slide 1
01
A Modern Android-Based Academic Management System
Varendra Student Management System

## Slide 2
02
Objective:
Build an easy-to-use, secure Android app for Varendra University students, faculty & admins.
Manage courses, attendance, grades, and announcements in one centralized platform.
Ensure privacy, reliability, and accessibility.

## Slide 3
Key User Features (Students)
03
Account creation & secure login
View/update profile
Course enrollment & drop
Check grades, transcripts & attendance
Submit assignments, view deadlines
Notifications, calendar sync, messaging

## Slide 4
Faculty Features
04
Instructor login
Manage course materials
Post announcements & assignments
Record student grades & attendance
Provide feedback, message students
Generate performance/attendance reports

## Slide 5
Admin Features
05
Manage users, roles, permissions
Maintain course catalog & academic terms
Backup/restore system data
Generate institutional reports (CSV/PDF)

## Slide 6
06
Stakeholders
Students (primary users)
Faculty & Instructors
Department Administrators
University IT/System Admin
Parents (limited features)

## Slide 7
07
Project Phases
1. Task Initiation – Requirements, feasibility, charter 2. System Design – UI/UX, database, architecture 3. Development – Frontend, backend, integrations 4. Testing – Unit, integration, user acceptance 5. Deployment – Hosting, Play Store (optional) 6. Maintenance – Updates & support

## Slide 8
Budget Summary: (in Total: $2,150)
08
Project Schedule
Human Resources: $1,800
Software Tools: $100
Hosting/Server: $150
Miscellaneous: $100
Week 1–2: Requirements & Feasibility
Week 3–4: System & UI Design
Week 5–8: Development
Week 9–10: Integration & Testing
Week 11: Deployment
Week 12: Maintenance & Review

## Slide 9
09
Team Structure
Backend Developer / Integrations
Physical Safety:
Project Manager:
Frontend Developer (Kotlin):
QA Tester / DevOps
System Administrator
System Analyst / Designer

## Slide 10
10
Risk Management
Scope creep
Schedule delays
Technical failure/data loss
Security breach
Budget overrun
Team availability issues
Solutions: backups, secure coding, buffers, frequent meetings, documentation

## Slide 11
11
THANK YOU
Presented By:
Sanjida Roksana Mim
241311118
dept. of CSE
Varendra University